ALSHUMOOKH
Enterprise Upgrade Plan

Master plan, release checklist, and zero-break deployment guide

| Date | 2026-05-11 |
| --- | --- |
| Primary Domain | https://alshumookh.finance |
| Prepared For | ALSHUMOOKH internal enterprise upgrade cycle |

This document consolidates the planned enterprise upgrade path for the current production platform while preserving existing sender, admin, and client flows.

# Executive Summary

The current platform is already operational and production-facing. This plan upgrades the existing system into a stronger enterprise-style posture without disrupting active production workflows.

The document is organized into three operational parts: the master upgrade plan, the release checklist, and the zero-break deployment plan.

| Part | Purpose | Outcome |
| --- | --- | --- |
| Master Plan | Define scope, goals, phases, and constraints | Shared execution baseline |
| Release Checklist | Verify readiness before and after release | Lower deployment risk |
| Zero-Break Plan | Control production rollout and rollback path | Operational continuity |

# ALSHUMOOKH Enterprise Upgrade Master Plan

Date: 2026-05-11

Environment: Production

Primary Domain: https://alshumookh.finance

## 1. Objective

Upgrade the current ALSHUMOOKH platform from a stable operational settlement system into an enterprise-style settlement receiver suitable for high-value technical onboarding, without breaking current production workflows.

The upgrade must preserve:

Existing admin access

Existing client access

Existing payment and order flows

Existing payload ingestion and blockchain verification features

Existing MoonPay and dashboard functionality

## 2. Current Production Baseline

The current platform already provides:

Production domain with HTTPS

Admin dashboard

Client portal

Settlement payload ingestion

JSON schema endpoint

Alchemy and RPC verification support

Audit trail and event logging

Public surface hardening

Session controls and login protection

Sender-facing technical documentation

This means the project is not a rebuild. It is a controlled hardening and operational maturity program.

## 3. Upgrade Principle

All work must follow these rules:

No uncontrolled production edits

No breaking changes to existing sender flows

Backward compatibility wherever possible

Single controlled deployment after verification

Rollback path prepared before production release

## 4. Scope of the Upgrade

### A. Security Maturity

Tighten public route protections

Strengthen API authentication posture

Improve bot and scanner resistance

Prepare strict sender onboarding controls

Improve operational security headers and request handling

### B. Counterparty Readiness

Standardize sender onboarding requirements

Finalize machine-readable API guidance

Formalize sender-specific access model

Improve request validation and exception clarity

Strengthen technical evidence package for counterparties

### C. Operational Readiness

Improve monitoring and logging clarity

Improve reconciliation visibility

Improve admin visibility for payloads and settlements

Improve incident traceability

### D. Infrastructure Readiness

Prepare for dedicated hosting posture

Prepare WAF and Cloudflare layer

Prepare migration-safe deployment sequence

Prepare secret and environment validation

## 5. Work Phases

### Phase A - Planning and Freeze

Goal:

Define all changes before code implementation.

Deliverables:

Enterprise upgrade master plan

Release checklist

Zero-break deployment plan

Change inventory

### Phase B - Safe Build

Goal:

Implement all approved changes without touching production behavior unnecessarily.

Deliverables:

Hardened code changes

Configuration additions

UI and UX improvements

Logging and audit improvements

### Phase C - Verification

Goal:

Validate the full system before release.

Deliverables:

Functional tests

Regression review

Sender flow review

Dashboard review

Authentication review

### Phase D - Controlled Deployment

Goal:

Deploy once with a monitored production rollout.

Deliverables:

Clean commit and push

Single deployment event

Post-deploy smoke tests

Monitoring review

## 6. High-Priority Gaps to Close

The following items are the most important to close in this upgrade cycle:

Better public-edge protection

Stricter sender authentication posture

Cleaner operational evidence for counterparties

Better dashboard visibility for settlement activity

Safer deployment discipline

## 7. Explicit Non-Goals for This Cycle

The following are not part of this immediate code cycle:

Formal ISO 27001 certification

Formal SOC 2 certification

PCI certification

Legal or regulatory licensing

Full banking-grade compliance claims

These will follow after the technical platform is fully stabilized and documented.

## 8. Success Criteria

This upgrade cycle is successful if:

Production stays operational

Current senders are not broken

Admin and client workflows remain functional

Payload ingestion remains stable

Security posture is visibly stronger

Documentation is clearer and more credible

Production deployment can be completed with low risk

## 9. Final Target State for This Cycle

At the end of this cycle, the platform should be describable as:

"An operational enterprise-style settlement platform with hardened public access, structured sender onboarding, secure payload ingestion, blockchain verification, operational audit visibility, and production-safe deployment controls."

# ALSHUMOOKH Enterprise Release Checklist

Date: 2026-05-11

## 1. Pre-Build Review

□ Confirm scope of upgrade

□ Confirm no destructive database change is planned

□ Confirm no sender-facing endpoint will be removed

□ Confirm admin login flow remains available

□ Confirm current production domain remains unchanged

## 2. Security Controls

□ Public route hardening reviewed

□ Suspicious probe handling active

□ Rate limiting reviewed for admin, client, and public paths

□ Security headers active

□ Noindex headers on sensitive pages active

□ Sender authentication posture reviewed

## 3. Sender / API Controls

□ Payload schema endpoint working

□ Payload ingest endpoint working

□ Invalid method returns expected response

□ Invalid auth returns expected response

□ Sender-facing error messages are clear

□ Required fields and validation behavior documented

## 4. Client and Admin UX

□ Admin login works

□ Client login works

□ Client registration works with valid input

□ Registration errors are readable

□ Dashboard loads correctly

□ Client portal loads correctly

□ Payment cards and transaction list load correctly

## 5. Payments and Settlement

□ MoonPay flow not broken

□ Direct payment flow not broken

□ Orders list still loads

□ Payload dashboard still loads

□ Alchemy events still load

□ Audit logs still load

## 6. Static and Public Assets

□ favicon.ico returns 200

□ favicon.png returns 200

□ apple-touch-icon.png returns 200

□ apple-touch-icon-precomposed.png returns 200

□ robots.txt returns 200

□ security.txt returns 200

## 7. Production Smoke Tests

□ GET / returns redirect as expected

□ GET /login returns 200

□ GET /health returns 200

□ GET /api/v1/payloads/schema returns 200

□ Protected endpoints deny unauthenticated access correctly

## 8. Deployment Readiness

□ Changes reviewed in git diff

□ Files staged cleanly

□ Commit message prepared

□ Push target confirmed

□ Render auto-deploy expected

## 9. Post-Deploy Verification

□ Deployment finished successfully

□ Application startup complete in logs

□ Domain responds correctly

□ No new critical errors in logs

□ Admin dashboard accessible

□ Client portal accessible

## 10. Sign-Off

□ Technical review complete

□ Production behavior confirmed

□ Safe to notify counterparties

# ALSHUMOOKH Zero-Break Deployment Plan

Date: 2026-05-11

## 1. Deployment Objective

Release enterprise upgrade changes with minimal operational risk and without breaking:

Existing sender integrations

Current admin access

Current client access

Existing payment order flows

Existing settlement tracking

## 2. Deployment Strategy

Use a controlled single-release approach:

Build all changes first

Verify all changes before push

Push once

Allow one clean production deployment

Run smoke tests immediately

Monitor logs closely

## 3. Zero-Break Rules

Do not remove existing routes

Do not rename sender-facing routes

Do not force incompatible auth changes without compatibility path

Do not introduce untested database migrations

Do not change core payment models unless required and verified

## 4. Safe Change Categories

These changes are considered safe when verified:

New defensive routes

New headers

Better validation messages

New aliases for existing static assets

Public hardening rules

Documentation improvements

Logging improvements

## 5. Medium-Risk Change Categories

These require explicit verification before deploy:

Authentication changes

Dashboard behavior changes

Settlement ingest validation changes

Webhook handling changes

Provider integration changes

## 6. High-Risk Change Categories

These should not be deployed without special preparation:

Database schema rewrites

Infrastructure migration

Secrets rotation without staged validation

Breaking auth model changes

Removing old payload compatibility behavior

## 7. Verification Sequence Before Push

Compile changed Python files

Review git diff

Check route behavior for:

/login

/health

/api/v1/payloads/schema

/api/v1/payloads/ingest

Check dashboard and client flow

Confirm static assets load

## 8. Production Deployment Sequence

Stage files

Commit once

Push to main

Wait for Render deploy start

Wait for startup completion

Run smoke tests

Watch logs for errors

## 9. Smoke Test List

GET /health => 200

GET /login => 200

GET /favicon.ico => 200

GET /robots.txt => 200

GET /.well-known/security.txt => 200

GET /api/v1/payloads/schema => 200

POST /client/login with invalid credentials => expected failure

GET /dashboard unauthenticated => redirect

## 10. Rollback Plan

If deployment causes instability:

Identify last stable commit

Revert to that commit

Push rollback

Verify startup and smoke tests again

Isolate failing change in branch before retry

## 11. Release Communication Rule

Do not notify counterparties of a new release until:

Smoke tests pass

Logs are stable

Admin dashboard works

Client workflow works

Sender-facing schema and ingest behavior are confirmed

## 12. Final Principle

Production remains the source of truth. Every change must prove that it improves security or readiness without reducing current operational reliability.